## Slide 1: L16 – Uncorrelated Track Processing
By: Kyle Galang, Aurela Broqi, Ruben Dennis, Aaron Nogues, Ezra Stone
Notes: - FILL IN / REMOVE ALL NOTES

## Slide 2: Table of Contents
  OpenEvolve Local Environment Set up
  Blockers
  Early Status Report
  Questions

## Slide 3: OpenEvolve Local Environment Setup
  Every team member has OpenEvolve on their local machines and have tested multiple example problems to see the workflow of OpenEvolve and its outputs.
  Time runs:
  50 Iterations: approx. 5 min 30 sec. 100 iterations: approx. 12 min. 1000 iterations: approx. 1 hr+.
  Examples run: Function minimization
  Circle packing Signal Processing

## Slide 4: Blockers
  Getting the visualization tool to work.
  Understanding API keys, for OpenAI
  Knowing the algorithms were going to try to optimize and their constraints.

## Slide 5: Early Status Report
A minimum viable product ("definition of done") agreed to between your group and your sponsor. Include a screenshot of the e-mail where your sponsor agrees. - You can include stretch goals, but it needs to be clear what is a stretch goal and what is required.
Current minimum viable product discussed by the team: 1. Document that determines whether OpenEvolve is viable to optimize the algorithms for uncorrelated track processing. 2. Create an automation feature that allows us to record multiple data points from different LLMs to showcase the different categories and their outputs. 3. Poster containing a data table and summary of the research on OpenEvolve. 4. Graphical User Interface Development.

## Slide 6: Questions
  Set up OpenEvolve environment for each team member
  We ran the example problems
  What categories do we want?
- Historical data (how the llm performed prior to Open Evolve) - Amount of context given to the algorithm - Niceness (How we format the prompts) - LLM vs other industry LLMs (that we have access to)
- Amount of time Open Evolve takes (relative to all other factors)
- Evolution vs Knowns (open evolve versus optimal solution)
- Language Compatibility (human and machine)
  Problem statement?
  Algorithm function we are trying to optimize?
  Time and space complexity and constraints
  What are the stretch goals we can achieve?
  How much are we developing?
  What is our time frame (Senior Design 1 and 2)?